## Slide 1: Outstanding issues SLOPE

## Slide 2: Updates based on backend package
To do
Most recent models in slopeR
Unsupervised plots in slopeR

## Slide 3: Bugs
Norm data == no CV filt -> waiting on PR
100% conversion of biomolecules -> waiting on PR
No imputation for Protein-level data -> waiting on PR
To do:
Hclust -> to be fixed in update of unsupervised plots
Profilt -> RR is working on
Custom filter bug -> Evan is working on

## Slide 4: Questions
Should models built on a complete 0 -> 1 conversion also be valid for use with new data? Require new data also be on 0,1 where only 0,1 detected in model training data?
Exporting models for RNA-seq data?
  No normalization or imputation, just counts

## Slide 5: User experience
Shinybusy –> waiting on PR
Warn missingness filters, enforce 0-1 norm if no missingness required by model -> waiting on PR
Enforce bias check before adding the normalization -> waiting on PR
Pop-up for long running Shiny tasks (expert mentor) -> waiting on PR
To do:
K-means hover info -> to be fixed in unsupervised model plot update
Add module for shortening sample names (plotting sucks with long names)
Midpoint support
Add support to bring models back into SLOPE with new data – Damon’s task

## Slide 6: Documentation
Check text for the following:
Report -> PR open for review (RR reviewing)
Intro tutorial
Expert mentor icons/table
Explicitly state no fdata == data predictions cannot be made with the final model -> awaiting PR
Detection by biomolecule text
To dos:
Readme for use and deployment -> RR is working on
Glossary -> Clayton is working on fixing
Switch words (Prodata) for better words throughout app
Populate “help” on each page
Add package citations for default values used in Hp tuning
More tool tips

## Slide 7: Testing
App running -> awaiting PR
Unit tests
Covering all scenarios

## Slide 8: Deployment
Refresh into MP
Add into MAP

## Slide 9: Visualization customization
Color scaling on all plots -> half-baked
Edit plot functionality on individual pages -> half baked

## Slide 10: Visualization/function thought
Expert mentor:
  If we recommend by best of total scores, would a stacked barchart per method be an interesting visualization? Plotly selecting would allow users to add/remove scores and see how it changes the overall scheme without re-running expert_mentor necessarily with the T/F stuff, equivalent to a resumed table of scores?